# Ansay Park Pavilion Project
# Estimated Budget: $30,000
## 1. Purpose
City Council has expressed interest in adding a pavilion at Ansay Park as part of their long‑term vision for improving family‑oriented amenities. In response, the EDC has prepared this optional concept for Council and the community to review.
Ansay Park currently lacks shade, weather protection, and a central gathering space. These limitations reduce comfort for families, limit the park’s usability during hot months, and contribute to low turnout and low profitability for community events held there.
This proposal outlines a modest, family‑scale pavilion that fits within a $30,000 budget and supports the City’s kid‑focused park plan while improving comfort for small community activities.
This is presented as an option, not an EDC priority.
## 2. Neighborhood Context
Ansay Park serves one of the city’s more affordable neighborhoods. Residents in this area:
- Are accustomed to free park access
- Are not used to paying for amenities
- Currently only pay a fee for baseball field lighting
- Prefer small, low‑impact activities close to home
For this reason, the pavilion is designed as a free, family‑oriented amenity, not a revenue‑driven facility.
## 3. Why Ansay Is Not a Fee‑Driven Destination
Morgan’s Point Resort has several lakeside locations that are far more attractive for:
- Fee‑based activities
- Special events
- Rentals
- Tourism‑oriented programming
These areas naturally draw visitors and are better suited for revenue‑generating uses.
Ansay Park, by contrast, is a neighborhood park. The pavilion is intended to enhance comfort and usability for nearby residents — not to introduce new fees or large‑scale programming.
## 4. What the Pavilion Would Provide
A pavilion at Ansay Park would:
- Add much‑needed shade for families and children
- Provide a central gathering point for small events
- Support birthday parties, scout meetings, youth programs, and family gatherings
- Offer a weather‑protected space for community activities
- Reduce the need for temporary tents and equipment
- Improve comfort and attendance for existing events
- Increase the park’s usability year‑round
This pavilion is not intended to serve as a full market venue or large event hub.
## 5. Pavilion Size & Design (Within $30,000 Budget)
A realistic pavilion size within the budget is:
- 20×30 ft or 24×36 ft
- Steel or heavy‑timber frame
- Metal roof
- Concrete pad
- ADA‑accessible path connection
- Optional basic electrical conduit (if budget allows)
This size supports:
- Shade for families
- Small gatherings
- A central hub for community activities
- Limited vendor participation (1–3 tables), but not full markets
## 6. Estimated Cost Breakdown
Total Estimated Budget: $30,000
Component	Estimated Cost
Pavilion structure (steel or timber)	$18,000–$22,000
Concrete pad	$4,000–$6,000
Site prep & grading	$1,500–$2,500
ADA path connection	$1,500–$2,000
Optional electrical conduit	$1,000–$2,000
Contingency	$1,000–$2,000

## 7. Neighborhood Considerations
Residents near Ansay Park have expressed concerns about:
- Traffic
- Parking overflow
- Noise during large events
This pavilion is intentionally sized and designed to support small, family‑scale use, not large markets or high‑traffic events.
This approach:
- Respects neighborhood concerns
- Avoids major traffic impacts
- Keeps the park’s character intact
- Supports the City’s kid‑focused vision
## 8. Event Use & Limitations
City Council allows events at Ansay Park, but they have not been profitable due to:
- Lack of shade, low comfort
- Location
- Limited vendor space
- Weather exposure
A pavilion helps by:
- Making events more comfortable
- Reducing setup costs (fewer tents needed)
- Providing a central hub for small activities
However, due to size and neighborhood impact, the pavilion is not intended to host:
- Full markets
- Large vendor fairs
- High‑traffic events
These activities are better suited for the commercial district once sewer/septic planning is resolved.
## 9. Community Benefits
A modest pavilion provides:
- Shade for families and children
- A place for birthday parties and gatherings
- A space for scout groups and youth programs
- A hub for small community events
- A more usable park during hot months
- A comfortable space for seniors and caregivers
- A visible improvement that residents can enjoy immediately
## 10. Long‑Term Value
Even without large events, the pavilion adds long‑term value by:
- Increasing park usage
- Supporting youth programming
- Strengthening future grant applications
- Improving quality of life
- Enhancing nearby property values
- Reducing the need for temporary structures
This makes Ansay Park more sustainable over time.
## 11. Recommendation
Even if residents express interest in a pavilion at Ansay Park, the EDC should only consider it as a last‑resort project because it does not advance our core mission of supporting business growth, commercial vitality, or economic development. The pavilion is a neighborhood amenity that provides no revenue, no business impact, and no support for the commercial district, and funding it would divert limited EDC resources away from projects that only the EDC can deliver. The City is the appropriate entity to fund park improvements, while the EDC must stay focused on strengthening the local economy.