## Rogers Park: Feasibility, Conceptual Layouts, Revenue Modeling
Not to exceed $10,000- This proposal covers feasibility, conceptual layouts, revenue modeling, and phased planning. No construction funding is requested at this stage. Because this is a planning‑only study with no revenue‑producing activity, no compensation to the EDC applies.
Project Purpose The City of Morgan’s Point Resort is currently negotiating a long‑term lease with the U.S. Army Corps of Engineers for Rogers Park. This park is a valued community asset, but it requires consistent maintenance and stewardship to remain clean, safe, and welcoming. Because Rogers Park sits on Corps property, any revenue‑producing activity—such as camping, day‑use fees, or vendor permits—must be authorized under the Corps lease and may require a fee or revenue‑sharing arrangement.
The goal of this project is to help the City launch Rogers Park as a cost‑neutral park under the Parks & Recreation Department while ensuring that any fee‑based elements comply with Corps requirements. The EDC can play a strategic role by funding early planning work that positions the City for a smooth, sustainable start.
1. Mini Feasibility & Revenue Model Study
Estimated Cost: $5,000–$7,500 The EDC will fund a targeted study evaluating how Rogers Park can offset its maintenance costs through Corps‑compliant revenue options, including:
- Primitive camping
- Day‑use fees
- Pavilion or picnic‑area rentals
- Vendor or concession permits
- Seasonal programming
- Parking management during peak lake season
The study will include cost‑recovery projections, operational considerations for Parks & Rec, and a recommended fee structure that aligns with Corps rules.
### 2. Conceptual Layout Options
Estimated Cost: $2,000–$3,000 The EDC will support the creation of simple conceptual layouts showing:
- Primitive camping areas
- Day‑use zones
- Parking and circulation
- Vendor or concession pads
- Signage and boundary ideas
- Low‑impact improvements
These visuals will help the City finalize lease terms with the Corps and communicate the plan to residents.
### 3. Phased Activation Plan
Cost: Included The EDC will outline a phased approach that keeps the project affordable and avoids premature infrastructure investment:
- Phase 1: Clean‑up, signage, boundaries, portable restrooms
- Phase 2: Primitive camping pads, picnic tables, shade
- Phase 3: Pavilion or rental amenities
- Phase 4: Restroom or water‑fill station (only if allowed under the Corps lease and supported by revenue)
This phased structure mirrors the Upper Marina approach—small, smart, and scalable.
### 4. Grant‑Ready Materials
Cost: Included The EDC will prepare a concise package of materials to support future grant applications, including:
- A one‑page project description
- A simple site map
- Cost ranges
- Revenue projections
- Photos or graphics
This positions Parks & Rec to pursue outdoor recreation grants once the lease is finalized.
## Connection to the Upper Marina Project
Rogers Park benefits from its proximity to the Upper Marina, which is being developed as a small‑scale activation hub with food trucks, shade, and community gathering space. Campers at Rogers Park will be able to boat directly to the marina for food, social activity, and events, creating a natural connection between the two parks without requiring new infrastructure.
The long‑term goal is for the Upper Marina to function as a convenient ‘stop‑off’ point where Rogers Park campers can pull up their boats and walk up the hill for food, shade, and small‑scale entertainment. To support this, the marina will eventually need additional short‑term docking availability so boaters can remain at the marina for more than the usual fueling stop. This linkage strengthens both projects: Rogers Park remains a quiet, nature‑focused destination, while the Upper Marina provides the amenities and revenue‑generating activity that enhance the overall lake experience
## How This Helps the City
- Supports the City during Corps lease negotiations with data and visuals
- Creates a path toward cost‑neutral park operations
- Ensures Rogers Park remains clean, safe, and well‑maintained
- Keeps governance under Parks & Recreation, consistent with Smith and Ansay Parks
- Avoids long‑term financial burden on the general fund
- Strengthens the City–EDC partnership on outdoor recreation and tourism
- Connects Rogers Park to the Upper Marina, enhancing both destinations