## Upper Marina Activation- Phase 1A- Project
## Project Overview
Phase 1A of the Upper Marina Activation Plan includes a feasibility and conceptual design package for the Upper Marina. This $30,000 planning study—creates the technical foundation, cost clarity, and septic‑friendly layout needed for a Council priority: a small pavilion and food‑truck court serving both residents and the boating community.
By completing the design work first, the EDC ensures the City has a clear, affordable Phase 1 construction path while the EDC retains responsibility for pursuing grants and advancing later phases of the marina activation plan.
## Project Purpose
The Upper Marina is one of the City’s most visible and underutilized public assets. A coordinated, phased activation plan allows Morgan’s Point Resort to:
- Improve resident amenities and waterfront access
- Support local food vendors and small businesses
- Enhance the visitor experience for boaters
- Build long‑term economic value through phased, fundable improvements
- Avoid piecemeal construction or septic‑related missteps
This proposal ensures the City receives a complete, professional roadmap before committing to construction dollars.
### Feasibility + Conceptual Design Package
EDC‑Funded: $30,000
This foundational planning phase includes:
- Conceptual site plan showing:
  - Food‑truck court
  - Shade structures
  - Pavilion
  - Primitive camping
  - Small multi‑use building footprint
- Septic‑friendly layout options
- Trailer‑circulation and safety analysis
- Cost ranges for each phase
- Phasing strategy for FY 2026–27 and beyond
- Renderings for public and Council review
- Grant‑ready materials for the EDC
This work positions the EDC to pursue grants and prepares the City for its Phase 1B construction priority.
## Cost Breakdown – Phase 1A ($30,000)
Task	Estimated Cost
Site analysis + septic feasibility	$6,000
Conceptual site planning (multiple layout options)	$7,000
Trailer‑circulation + safety study	$3,000
Cost modeling for phased improvements	$3,500
Renderings + public/Council presentation materials	$5,500
Grant‑ready documentation + EDC coordination	$5,000
Total	$30,000

These figures reflect typical planning‑level costs for small‑site waterfront activation studies.
## Does the EDC Need Compensation?
No. Because this is a planning study, not a capital improvement, the EDC does not require reimbursement from the City.
This is consistent with:
- EDC’s statutory role in planning and economic development
- Past EDC‑funded studies (e.g., conceptual designs, feasibility work)
The City would only consider reimbursement if the EDC were funding construction, which is not the case here.
## Recommendation to the EDC Board
The EDC should consider4 the $30,000 allocation for the Upper Marina Feasibility + Conceptual Design Package for the following reasons:
1. Strategic Alignment
  1. This study directly supports one of the City Council’s top FY 2026–27 priorities: a pavilion and food‑truck court.
  2. It also advances the EDC’s long‑term marina activation vision.
2. Risk Reduction
  1. Septic‑friendly design and trailer‑circulation analysis prevent costly mistakes.
  2. The City receives a clear construction path before committing funds.
3. Grant Leverage
  1. The study produces the documentation required for state and federal grant applications.
  2. EDC retains responsibility for pursuing grants for later phases.
4. Community Benefit
  1. Residents gain improved waterfront amenities.
  2. Local food vendors gain a new revenue opportunity.
  3. The marina becomes a more welcoming, functional public space.
5. No Reimbursement Required
  1. As a planning study, this falls squarely within the EDC’s mission and does not require compensation from the City.
## Conclusion
The Upper Marina Activation Plan represents a responsible, phased approach to improving one of Morgan’s Point Resort’s most valuable public assets. By funding the feasibility and conceptual design package in FY 2025–26, the EDC ensures the City is fully prepared to move into construction in FY 2026–27 while positioning the EDC to pursue grants and steward future phases.
This proposal reflects the City’s priorities, the EDC’s mission, and the community’s desire for improved waterfront amenities—delivered with fiscal realism and long‑term stewardship.